Road map for the project

Synthetic Data for Fraud Detection & Financial Predictions AI

1. Problem Definition (Week 1)

Objective:

- Demonstrate how synthetic data improves AI training for fraud detection and financial predictions.

- Solve:

• Data scarcity/imbalance

• Privacy concerns

Deliverable:

- Clear project statement

- Defined goals

2. Data Collection (Week 1–2)

Datasets:

- Fraud Detection: Kaggle Credit Card Fraud Dataset

- Financial Prediction: Yahoo Finance, Lending Club

Deliverable:

- Data loading & preprocessing notebook

- Train/test split

3. Synthetic Data Generation (Week 2–3)

Tools:

- SDV, CTGAN, Copulas

- Optional: VAE

Tasks:

- Train generator

- Generate synthetic data

- Compare distributions

Deliverable:

- Synthetic dataset

- Similarity plots

4. Fraud Detection Model (Week 3–4)

Models:

- Logistic Regression, Random Forest

- XGBoost, LightGBM

Experiments:

- Real data

- Synthetic data

- Combined data

Metrics:

- Accuracy, Precision, Recall, F1, ROC-AUC

Deliverable:

- Results table

- ROC plots

5. Financial Prediction Model (Week 4–5)

Tasks:

- Stock movement prediction

- Loan default prediction

Models:

- LSTM/GRU

- Logistic Regression, Random Forest

Deliverable:

- Prediction comparison

- Graphs

6. Evaluation & Validation (Week 5–6)

- Distribution alignment

- Performance improvement

- Privacy vs utility

Deliverable:

- Confusion matrix

- ROC curves

- Comparison tables

7. Deployment & Demo (Week 6–7)

- Streamlit app

Features:

- Upload data

- Generate synthetic data

- Train model

- Show results

Deliverable:

- Working app

8. Documentation & Final Report (Week 7–8)

- Introduction

- Methodology

- Results

- Conclusion

- Future work

Deliverable:

- GitHub repo

- Final report